Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 8

## Meeting Details

|  |  |
| --- | --- |
| Date: | 24/08/2020 |
| Venue: | MS Teams |
| Attendees: | Kaushal Gawri  Mark Johnson  Ryan Kelly  Prabhav Mohit Mehra  Muhammad Tariq  Ujjwal Batra |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Team is working on Sprint 1 |
| 2 | Backend team has login and registration working locally; team needs to update front-end pages to achieve full functionality |
| 3 | Backend team needs to modify the system to allow admins to log in due to an issue with password hashing |
| 4 | Front end team has some basic layout achieved, but no functionality. Awaiting upload of updated backend code to coordinate between divisions. |
| 5 | Mockups of the booking UI have been complete |
| 6 | Team will need to hardcode in available bookings until the admin functions are complete |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Tie together front and back end for registration / login | Everyone | Everyone |
| 2 | Hard-code available bookings in to the system | Back-end team | Back-end team |
| 3 | Complete components as listed through Trello | Front-end team | Front-end team |