**Sprint Retrospective Notes**

**Team:** 8.MON-17.30-3

**Sprint:** 0

**Date:** 16/08/2020

**Attended:**

Kaushal Gawri

Mark Johnson

Ryan Kelly

Prabhav Mohit Mehra

Muhammad Tariq

**Scrum Master:**

Ryan Kelly

**Product Owner:**

Ujj Batra

**Development Team:**

Kuashal Gawri

Mark Johnson

Ryan Kelly

Prabhav Mohit Mehra

Muhammad Tariq

**1. Things That Could Have Gone Better**

The team is happy about how well the process of generating user stories and acceptance criteria went. The group feels the success of the user stories helped in understanding the project. Furthermore, the group was also happy with how the backend was able to be developed.

**2. Things That Could Have Gone Better**

The team thought that the front-end development could have been started earlier, and more front end could have been developed and combined with the backend. The team also felt we could have had more team meetings.

**3. Things That Surprised Us**

The complexity of the React front end and lack of teaching resources for React surprised the team. The team also was surprised about the success of the stand-up meeting.

**4. Lessons Learned**

One lesson learned is that we should have more discussions of development and not to rely too heavily on teaching material being provided.

**5. Final Thoughts**

In the next sprint we will continue to have regular stand-up meetings, with hopefully more discussion on development. In the next sprint we hopefully be able to do more work on the frontend and integrate it into the back end. Overall, the team is looking forward to the future sprints and further development of the project.