**Booking System Team 3 - Sprint 1 Planning Notes**

Date: 17/08/2020

Attended: Muhammad Tariq, Prabhav Mohit Mehra, Ryan Kelly, Mark Johnson, Kaushal Gawri, Ujjwal Batra

Scrum Master: Ryan Kelly

Product Owner: Ujjwal Batra

Development team: Muhammad Tariq, Prabhav Mohit Mehra, Ryan Kelly, Mark Johnson, Kaushal Gawri

**Goal**

The team aims to allow users to create a booking, view and cancel bookings, and to view relevant information via their personalised dashboard.

**Duration of the sprint**

2 weeks.

**What is the team’s vision for this sprint?**

The items to be committed to the sprint backlog are:

* As a customer, I want to see all available bookings, so I can decide when to book.
* As a customer, I want to be able to make a booking, so that I can schedule a service.
* As a customer, I want to see all of my current bookings, so that I can view my booking details.
* As a customer, I want the ability to cancel a booking, so that I can undo unwanted bookings.
* As a customer, I want to see my dashboard, so that I can view information relevant to me.

The potentially shippable product will have a functioning registration, log in and booking system. It will have a home page for customers, where they will see their personalised dashboard. A functional navbar and footer will be present.

Estimation in story points

The team has identified the following user stories as being part of the tasks listed above, and their effort points have also been estimated:

|  |  |  |
| --- | --- | --- |
| **Item** | **Points (Shirt sizes)** | **Rationale** |
| As a customer, I want to register for the site, so I can log on and access its services. | M | Requires back-end and front-end development. |
| As a customer, I want to login, so that I can book an appointment. | M | Requires back-end and front-end development. |
| As an admin, I want to login, so that I can perform administrative tasks. | M | Requires back-end and front-end development. |
| As a user, I want to navigate the website through the navigation bar, so I can easily change pages. | S | Requires only front-end development. |
| As a user, I want to log out of the system, so I can end my session. | S | Session termination, should not be difficult. |
| As a user, I want to see the administrator’s contact details, so I can contact the site administrators. | XS | Contact details displayed in the footer, simple task. |