**Sprint Retrospective Notes**

**Team:** 8.MON-17.30-3

**Sprint:** 1

**Date:** 7/09/2020

**Attended:**

Kaushal Gawri

Mark Johnson

Ryan Kelly

Prabhav Mohit Mehra

Muhammad Tariq

**Scrum Master:**

Ryan Kelly

**Product Owner:**

Ujj Batra

**Development Team:**

Kuashal Gawri

Mark Johnson

Ryan Kelly

Prabhav Mohit Mehra

Muhammad Tariq

**1. Things That Went Well**

The team is happy about the process of developing the backend. The frontend team has made progress in generating components and implementing improved layout. Group meetings have been clear, concise and informative.

**2. Things That Could Have Gone Better**

The team agrees that the connection between the front and backend has been difficult to implement. Coordinating between members and planning meeting times could be more consistent, and communication could be more frequent.

**3. Things That Surprised Us**

The difference in our schedules and timetables has made planning meetings challenging.

**4. Lessons Learned**

The team agrees that we should coordinate between the front and backend. The team has also started implementing a more effective GitFlow.

**5. Final Thoughts**

In the next sprint we aim to have more frequent discussions on development, and to continue working on integrating the front and back end. The team is looking forward to the future sprints and further development of the project.