**Booking System Team 3 - Sprint 2 Planning Notes**

Date: 1/09/2020

Attended: Muhammad Tariq, Prabhav Mohit Mehra, Ryan Kelly, Mark Johnson, Kaushal Gawri, Ujjwal Batra

Scrum Master: Ryan Kelly

Product Owner: Ujjwal Batra

Development team: Muhammad Tariq, Prabhav Mohit Mehra, Ryan Kelly, Mark Johnson, Kaushal Gawri

**Goal**

The team aims to provide functionality for the workers – allowing them to register an account, view their assigned hours and update their profile. The team will also be providing further functionality to customers, allowing them to view their profile page and past bookings. Administrators will be able to accept worker registrations, disable booking slots, and view all previous bookings.

**Duration of the sprint**

2 weeks.

**What is the team’s vision for this sprint?**

The items to be committed to the sprint backlog are:

* As a worker, I want to see my assigned hours, so I can manage my time.
* As a customer, I want to see my past bookings, so that I can book a service with the same worker in the future.
* As an admin, I want the ability to disable booking for a time slot, so users can't make a booking for that particular time.
* As a customer, I want to look at my profile page so I can check my details all at once.
* As a worker, I want to update my profile, so that the my details are correct.
* As a worker, I want to login to the portal, so that I can access my personalized dashboard.
* As an admin, I want to look at the past bookings made, so that I can figure out the most popular services.
* As an admin, I want to add a new employee, so that they can access the system.

The potentially shippable product will have:

* A functioning registration and log in system for customers and employees
* A dashboard for customers, employees and administrators
* A functional navbar and footer will be present

Estimation in story points

The team has identified the following user stories as being part of the tasks listed above, and their effort points have also been estimated:

|  |  |  |
| --- | --- | --- |
| **Item** | **Points (Shirt sizes)** | **Rationale** |
| As a worker, I want to see my assigned hours, so I can manage my time. | M | Requires back-end and front-end development. |
| As a customer, I want to see my past bookings, so that I can book a service with the same worker in the future. | M | Requires back-end and front-end development. |
| As an admin, I want the ability to disable booking for a time slot, so users can't make a booking for that particular time. | M | Requires back-end and front-end development. |
| As a customer, I want to look at my profile page so I can check my details all at once. | S | Requires only front-end development and getting data from the database. |
| As a worker, I want to update my profile, so that the my details are correct. | XS | Only requires a patch request and a form. |
| As a worker, I want to login to the portal, so that I can access my personalized dashboard. | M | Requires back-end and front-end development. |
| As an admin, I want to look at the past bookings made, so that I can figure out the most popular services. | M | Requires back-end and front-end development. |
| As an admin, I want to add a new employee, so that they can access the system. | S | Requires back-end and front-end development. |
| As a worker, I want to register for the system, so that I can be accepted by an administrator. | M | Requires back-end and front-end development. |