**Sprint Retrospective Notes**

**Team:** 8.MON-17.30-3

**Sprint:** 2

**Date:** 21/09/2020

**Attended:**

Kaushal Gawri

Mark Johnson

Ryan Kelly

Prabhav Mohit Mehra

Muhammad Tariq

**Scrum Master:**

Ryan Kelly

**Product Owner:**

Ujj Batra

**Development Team:**

Kuashal Gawri

Mark Johnson

Ryan Kelly

Prabhav Mohit Mehra

Muhammad Tariq

**1. Things That Went Well**

The team found that integration between the front and backend went well once we began to understand the workings of React and Springboot. The team found that better communication allowed us to solve issues that arose swiftly.

**2. Things That Could Have Gone Better**

The team could have produced the backend and frontend simultaneously from the beginning. Producing the front end after caused some difficulty. Similarly, some members of the team experienced issues that were related to the database setup.

**3. Things That Surprised Us**

Small issues that caused no console errors arose, causing the team to have to solve the issue with limited information.

**4. Lessons Learned**

The team believes more frequent communication and meetings between members, not just as a whole, allowed the team to solve issues with rapidity.

**5. Final Thoughts**

The team is looking forward to implementing more features now that integration has been successfully implemented.